TrickPlay New Platform Bring-up Checklist

STEP 1
Partner ensures OpenGL ES 2.0 readiness:

1. TrickPlay provides partner with reference OpenGL ES 2.0 application

   Source code and make file.

2. Partner compiles and executes reference application on device

   Partner verifies that output is correct:

   Partially transparent black and white checkerboard pattern

   Video plane is visible behind the pattern

3. Partner documents steps

   Partner documents all steps taken to get the reference application in working order. This includes:

   compilation
   linking
   required headers and libraries
   changes made to the reference application or its make file
   on-device configuration steps

4. Partner gathers requirements

   Partner ensures that all required files and instructions are ready to be handed over to TrickPlay in step 2(d).

STEP 2
Partner provides TrickPlay with:

1. Reference device/board

   All required cables included.
   Must have access to serial console.
   Must have boot loader.

2. Compiler binaries (toolchain)

   GCC 4.x.

3. Linux kernel source

   Linux 2.6.x or greater.
   Environment to build kernel
   Virtual machine pre-configured to build kernel (preferred) or,
   recommended host OS to build kernel and instructions.
   Instructions to flash kernel onto device.

4. OpenGL ES 2.0 reference application

   All artifacts resulting from step 1. TrickPlay must be able to get the OpenGL ES 2.0 reference application working on the device.

STEP 3
TrickPlay provides partner with:

1. TrickPlay libraries

   Binary package of TrickPlay libraries and dependencies.

2. Bootstrap test executable.

   Simple bootstrap executable to launch TrickPlay for testing.
   Make files to build bootstrap executable.

3. TrickPlay test applications

   Initial package of TrickPlay applications for testing and benchmarking.

4. TrickPlay headers

   Standard headers for partner integration.

5. TrickPlay documentation

   TrickPlay Programmer's Guide and Reference.
   TrickPlay Development Tools.
   TrickPlay OEM Integration Reference.

STEP 4
Partner provides TrickPlay with:

1. Remote control integration

   Using TrickPlay's API, partner implements support for remote control events.

2. Audio, video and sound playback integration

   Using TrickPlay's API, partner implements support for media and sound playback.

3. Accelerated image decoding integration (optional)

   Using TrickPlay's API, partner implements support for hardware accelerated image decoding.

4. Audio sampling integration (optional)

   Using TrickPlay's API, partner implements support for audio sampling.